# Reality Connector

MVP Acceptance Criteria & Measurable Requirements

Companion to Business Requirements Document (BRD) v1.0

Scope: Initial MVP - Single-Camera Person Detection, Tracking & Identity Recognition

| Field | Value |
| --- | --- |
| Document | MVP Acceptance Criteria & Measurable Requirements |
| Version | 0.1 (Draft for review) |
| Date | 2026-09-07 |
| Status | Draft - pending engineering and stakeholder review |
| Owner | Product / Engineering Lead (to be assigned) |
| Related documents | Reality Connector BRD v1.0; Solution Architecture (to be created) |
| Purpose | Make BRD v1.0 objectively testable by fixing numeric targets, reference conditions and a Definition of Done for the MVP. |

# 1. Purpose & How to Use This Document

BRD v1.0 defines what Reality Connector should do, but its acceptance language is qualitative ("near-real-time", "sufficient facial evidence", "validated conditions", "continuously trackable"). This document removes that ambiguity so that the MVP can be accepted or rejected against measurable criteria.

How to use it:

Section 2 defines the reference conditions under which all targets must be met. A number is meaningless without the conditions it was measured in.

Section 3 pins down every vague term used in the BRD.

Sections 4-5 give non-functional and AI-quality targets.

Section 6 restates the MVP functional requirements as pass/fail criteria, traceable to BRD FR IDs.

Section 8 is the Definition of Done - the MVP is complete only when every item passes.

All targets are proposals for review. Where a value cannot yet be justified it is marked "(calibrate & record)" - it must be measured during Phase 1-2 and written back into this document before sign-off.

# 2. Reference Test Conditions

Unless a criterion states otherwise, all targets in this document apply under the "Nominal" conditions below. "Degraded" conditions are recorded for information; MVP acceptance is measured against Nominal only, with Degraded results reported as a baseline for future phases.

## 2.1 Camera & Installation Baseline

| Parameter | Nominal (MVP acceptance) | Notes |
| --- | --- | --- |
| Resolution | 1920x1080 (1080p) or higher | Lower resolutions out of scope for acceptance |
| Source frame rate | 15-25 FPS, H.264 |  |
| Lens / FOV | Fixed lens, horizontal FOV 70-110 deg | No fisheye for MVP |
| Mounting height | 2.2-3.0 m | Entrance / corridor mount |
| Camera tilt | 10-25 deg below horizontal | Faces visible, not top-down |
| Subject distance to camera | 1.5-8 m for detection; 1.5-3 m for recognition |  |
| Subject in frame | Person height >= 10% of frame height (detection); face inter-ocular distance >= 40 px (recognition) |  |
| Network camera -> server | Wired LAN, one-way latency < 10 ms, < 0.1% packet loss |  |

## 2.2 Environmental Conditions

| Condition | Nominal | Degraded (report only) |
| --- | --- | --- |
| Illumination at subject | >= 150 lux, reasonably even | 30-150 lux, backlight, mixed daylight/artificial |
| Scene occupancy | 1-3 people in frame | 4-8 people, crossing paths, partial occlusion |
| Subject motion | Walking (<= 1.5 m/s), brief stops | Running, abrupt direction changes |
| Face presentation | Yaw/pitch within +/- 30 deg, unobstructed | Profile, mask, cap, hand over face |

## 2.3 Enrollment Baseline

Gallery size for MVP acceptance: <= 50 enrolled employees (pilot target <= 20).

Per employee: >= 3 enrollment images, frontal, IOD >= 90 px, no heavy compression.

Enrollment images captured within 12 months of testing.

# 3. Glossary of Previously-Ambiguous Terms

| Term (BRD usage) | Precise definition for MVP |
| --- | --- |
| Near-real-time / real-time | End-to-end latency from frame capture to the corresponding event being persisted and visible on the dashboard: p95 <= 2.0 s, p99 <= 3.0 s. |
| Sufficient facial evidence | A face crop from the track that passes the Face Quality Gate (Section 5.4): IOD >= 40 px, blur metric >= calibrated threshold, yaw/pitch <= +/- 30 deg, exactly one face associated with the track. |
| Validated conditions | The Nominal conditions defined in Section 2. |
| Continuously trackable / continuously tracked | The person is present in the frame and not fully occluded for longer than 2.0 s. Occlusion up to 2.0 s must not create a new track ID. |
| Recognized | identity_status = RECOGNIZED: a quality-passed face matched an enrolled employee with similarity above the fixed operating threshold. |
| Unknown | identity_status = UNKNOWN: a quality-passed face did not match any enrolled employee above the operating threshold. |
| Unverified | identity_status = UNVERIFIED: the track has no face crop that passes the Quality Gate. The system must not assert RECOGNIZED or UNKNOWN in this state. |
| Event deduplication | Exactly one event per (camera_id, track_id, identity_status). A new event for the same track is emitted only when identity_status changes (Section 7). |
| Track lost / person left | The track has not been matched to a detection for > 5.0 s. Re-appearance after this is a new track and a new event. |
| Continuous operation | Unattended runtime with zero manual intervention or restarts for >= 72 hours. |

# 4. Non-Functional Targets

Measured on the MVP baseline hardware (BRD Section 30: RTX 4060/4070-class GPU, 32 GB RAM), single camera, Nominal conditions, sustained over a 1-hour run unless noted.

| ID | Requirement | Target | Method |
| --- | --- | --- | --- |
| NFR-01 | Processed frame rate | >= 10 FPS sustained, sampled from the source stream; processing queue does not grow over a 1-hour run | Internal FPS counter + queue-depth log |
| NFR-02 | AI inference latency per processed frame (detect + track + face + recognize) | p95 <= 120 ms, p99 <= 200 ms | Per-stage timing instrumentation |
| NFR-03 | End-to-end event latency (capture -> event persisted & on dashboard) | p95 <= 2.0 s, p99 <= 3.0 s | Timestamp diff, >= 100 events |
| NFR-04 | Identity decision latency (first quality-passed face -> identity_status set) | p95 <= 1.5 s | Event log analysis |
| NFR-05 | Cold start (process launch -> first frame processed) | <= 60 s | Startup log |
| NFR-06 | RTSP stream drop recovery | Automatic reconnect and resume <= 15 s after stream restored; no crash; no manual action | Fault injection (unplug / block port) x 10 |
| NFR-07 | Continuous operation | >= 72 h unattended, 0 crashes, 0 manual restarts | Endurance run |
| NFR-08 | Memory stability | Process RSS growth <= 5% over any rolling 24 h window | Resource sampling during endurance run |
| NFR-09 | Resource ceiling (single camera) | Sustained GPU util <= 80%, VRAM <= 6 GB, CPU <= 60% of one modern 8-core CPU | nvidia-smi / psutil sampling |
| NFR-10 | Data at rest | Face embeddings and snapshots stored; raw enrollment image deletable on request with embedding retained | Manual deletion test + DB inspection |
| NFR-11 | Authentication | All dashboard and API routes require authentication; session expiry enforced; 1 failed-auth path tested | Manual + automated route test |
| NFR-12 | Audit trail (MVP minimum) | Camera create/edit/delete, employee enroll/disable, and rule changes written to an append-only audit store | DB inspection after actions |

# 5. AI Quality Thresholds

Evaluated against a labelled acceptance test set recorded from the target camera under Nominal conditions: >= 60 minutes of footage, >= 200 person passes, >= 50 distinct individuals, including enrolled and non-enrolled people. The set is frozen and version-controlled.

## 5.1 Person Detection (BRD FR-007)

| Metric | Target (Nominal) |
| --- | --- |
| Precision (IoU >= 0.5) | >= 0.95 |
| Recall (IoU >= 0.5), persons within 1.5-8 m | >= 0.92 |
| mAP@0.5 | >= 0.85 |
| False positives on empty scene | <= 1 per 10 minutes |
| Bounding box output fields | bbox, confidence, camera_id, frame timestamp - present on 100% of detections |

## 5.2 Multi-Object Tracking (BRD FR-008)

| Metric | Target (Nominal) |
| --- | --- |
| Track continuity while subject visible | Same track_id on >= 95% of frames |
| ID switches - single person pass | <= 1 per 100 passes |
| ID switches - 2-3 people crossing | <= 1 per crossing event |
| New ID after brief occlusion (< 2.0 s) | Must NOT occur |
| MOTA on acceptance set | >= 0.70 |

## 5.3 Face Detection

Recall >= 0.95 for faces with IOD >= 40 px and yaw/pitch within +/- 30 deg.

Each detected face is associated with exactly one active track.

## 5.4 Face Quality Gate

A face crop passes the gate only if ALL of the following hold. The exact numeric thresholds must be calibrated during Phase 2 and recorded here before sign-off.

| Check | Threshold |
| --- | --- |
| Inter-ocular distance | >= 40 px |
| Blur (variance of Laplacian, or equivalent) | >= T_blur (calibrate & record) |
| Head pose | yaw <= +/- 30 deg, pitch <= +/- 30 deg |
| Face count on track | exactly 1 |
| Brightness / exposure of face region | within [B_min, B_max] (calibrate & record) |

## 5.5 Employee Recognition (BRD FR-009)

| Metric | Target |
| --- | --- |
| Operating point | Fixed similarity threshold, documented, identical for accept and reject |
| True Accept Rate (enrolled, quality-passed, <= 3 m) | >= 0.97 at FAR <= 0.001 |
| Consistency | For a single track, identity_status does not oscillate between RECOGNIZED and UNKNOWN more than once per 5 s |

## 5.6 Unknown Detection (BRD FR-010) & Unverified Handling (BRD FR-011, FR-014 states)

| Rule | Target |
| --- | --- |
| Non-enrolled person, quality gate passed -> classified UNKNOWN | >= 0.95 at the fixed operating point |
| Quality gate NOT passed -> identity_status = UNVERIFIED | 100% (any RECOGNIZED/UNKNOWN claim here = FAIL) |
| Multi-frame confirmation before an UNKNOWN alert fires | >= 5 of the last 8 quality-passed frames on the track classified UNKNOWN |
| False UNKNOWN-person alerts (only enrolled employees present, 8 h shift) | <= 1 per camera per shift |
| Face temporarily lost mid-track (BRD Scenario C) | Track retained; identity_status held at last confident value OR set to UNVERIFIED; no new RECOGNIZED claim without a fresh quality-passed match |

# 6. Functional Acceptance Criteria (MVP subset, traceable to BRD FRs)

Requirements not listed are deferred to later BRD roadmap phases (see Section 9). Each criterion below is pass/fail.

| BRD FR | MVP acceptance criterion | Pass condition |
| --- | --- | --- |
| FR-001 Authentication | Login, logout, session expiry, 2 roles minimum (Admin, Operator) | All flows work; protected routes reject unauthenticated calls; role restricts at least one action |
| FR-003 Camera Management | Add / edit / delete / enable / disable one camera; test stream; show status | CRUD works; invalid RTSP URL surfaces an error; status reflects reality within 15 s |
| FR-004 Live Monitoring | Live view with overlays: bbox, track_id, name-or-status, confidence | Overlays visible and correct for >= 95% of on-screen frames at Nominal |
| FR-005 Employee Management (minimal) | Create / disable employee; view enrollment status | Create, disable, and status display all function |
| FR-006 Face Enrollment | Upload -> detect -> quality validate -> align -> embed -> store; reject no-face / multi-face / blurred / low-IOD images | Valid image enrolls; each of the 4 reject cases is refused with a reason |
| FR-007 Person Detection | Per Section 5.1 | All Section 5.1 targets met |
| FR-008 Person Tracking | Per Section 5.2 | All Section 5.2 targets met |
| FR-009 Employee Recognition | Per Section 5.5 | All Section 5.5 targets met |
| FR-010 Unknown Detection | Per Section 5.6 | All Section 5.6 targets met |
| FR-011 Identity State | tracking identity (track_id) and business identity (identity_status) are separate fields on every event | Both fields present and independently correct on 100% of events |
| FR-012 Event Generation | Event carries: event_id, camera_id, track_id, event_type, identity_status, employee_id (if applicable), confidence, timestamp, zone (nullable), snapshot ref, alert_status | All fields populated per the Event Model; schema validated |
| FR-013 Unknown Person Alert | One hard-coded rule for MVP: identity=UNKNOWN on the entrance camera -> High priority alert, after multi-frame confirmation | Alert fires within 3 s of confirmation; not before |
| FR-014 Alert Management (minimal) | View, acknowledge, close an alert | All three transitions work and persist |
| FR-016 Event Evidence | Snapshot at event time with bbox, timestamp, camera, identity, confidence | Snapshot retrievable for 100% of events; annotations correct |
| FR-017 Dashboard | Tiles: total/online/offline cameras, registered employees, recognized (24 h), unknown persons (24 h), today’s events, active alerts | All tiles present and match the database |
| FR-023 Audit Logs (minimal) | Per NFR-12 | Audited actions appear in the store |

# 7. Identity & Event Behaviour Rules

One track_id represents one continuously tracked person (occlusion <= 2.0 s tolerated).

identity_status transitions allowed: UNVERIFIED -> RECOGNIZED, UNVERIFIED -> UNKNOWN, RECOGNIZED <-> UNKNOWN (rate-limited to one change per 5 s), any -> (track end).

Exactly one event is emitted per (camera_id, track_id, identity_status). A change in identity_status emits a new event referencing the same track_id.

A track ends when unmatched for > 5.0 s. Re-appearance is a new track_id and a new event, even if recognition resolves to the same employee.

The system must never emit RECOGNIZED or UNKNOWN for a track that has had no quality-passed face crop. Such a track is UNVERIFIED.

Deduplication must hold under load: a person standing in view for 10 minutes produces at most a handful of events (one per identity_status transition), not thousands.

# 8. MVP Definition of Done

The MVP is accepted only when every item below passes under Nominal conditions and the endurance run completes. This is BRD Section 37 restated with measurable gates.

Camera connects; live stream visible in the dashboard within 60 s of start (NFR-05).

Person detection meets all Section 5.1 targets on the frozen acceptance set.

Tracking meets all Section 5.2 targets; no new ID for occlusion < 2 s.

An employee can be enrolled end-to-end; all four bad-image cases are rejected (FR-006).

A registered employee is recognized at TAR >= 0.97 / FAR <= 0.001 within 3 m (Section 5.5).

A non-registered person passing the quality gate is classified UNKNOWN >= 95% of the time (Section 5.6).

When no face passes the quality gate, identity_status is UNVERIFIED - never RECOGNIZED/UNKNOWN (100%).

Track ID persists >= 95% of frames while the person is continuously trackable (Section 5.2).

Events are created with the full Event Model and correctly deduplicated (Sections 6, 7).

The hard-coded UNKNOWN-on-entrance alert fires only after multi-frame confirmation; <= 1 false alert per 8 h shift with only employees present.

End-to-end event latency p95 <= 2.0 s (NFR-03).

Dashboard shows live camera, identity/track info, events and alerts; all tiles reconcile with the DB.

System runs >= 72 h unattended with 0 crashes and 0 manual restarts; memory growth <= 5% / 24 h (NFR-07, NFR-08).

RTSP drop is recovered automatically within 15 s, tested 10 times (NFR-06).

All calibrated thresholds (quality gate, recognition operating point, blur, brightness) are recorded in this document.

# 9. Explicitly Out of Scope for the MVP

Multiple cameras, centralized multi-camera management, cross-camera re-identification.

Cloud and multi-tenant / SaaS deployment; tenant data isolation.

Visual rule builder, zone/polygon/line editor, time-based rules (one hard-coded rule only).

Email, SMS, WhatsApp, push and webhook notifications (dashboard alert only).

Reports module (daily events, employee activity, camera activity, alert reports).

Liveness / presentation-attack (anti-spoofing) detection.

Non-person object detection, PPE / safety models, vehicle and license-plate use cases.

Mobile application.

AI model management UI (models are configured in code / config for the MVP).

Degraded-condition accuracy guarantees (measured and reported only, not gated).

# 10. Assumptions & Dependencies

RTSP URL and credentials for the target camera are provided before Phase 1.

Target camera meets the Section 2.1 baseline (>= 1080p, 15-25 FPS, H.264, wired LAN).

Entrance illumination is >= 150 lux during test windows.

MVP baseline hardware (RTX 4060/4070-class GPU, 32 GB RAM, NVMe, Ubuntu 22.04 + CUDA) is available.

Pilot employees (<= 20) provide >= 3 compliant enrollment photos each and consent to enrollment.

A frozen, labelled acceptance test set is recorded from the target camera before formal acceptance.

AI model licensing for commercial use is resolved before production: Ultralytics YOLO (AGPL-3.0 / commercial licence) and InsightFace / ArcFace pretrained models (commonly research-only). Confirm current terms; this is a commercial-risk dependency, not an MVP-acceptance gate.

A Data Protection Impact Assessment and lawful-basis / consent process are completed before any deployment with real employees (biometric data - GDPR Art. 9 / BIPA / DPDP Act as applicable).

# 11. Acceptance Test Procedure & Sign-Off

Freeze the acceptance test set and record camera, environment and hardware details (Section 2).

Calibrate and record all thresholds marked "(calibrate & record)".

Run the functional test pass (Section 6) - every criterion pass/fail with evidence.

Run the AI quality evaluation (Section 5) against the frozen set - record every metric.

Run non-functional tests (Section 4), including fault injection (NFR-06).

Start the >= 72 h endurance run (NFR-07, NFR-08); collect resource and stability logs.

Complete the Definition of Done checklist (Section 8).

Record results in an Acceptance Report and obtain sign-off below.

| Role | Name | Decision (Accept / Reject / Conditional) | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Engineering Lead |  |  |  |
| QA Lead |  |  |  |
| Data Protection / Legal |  |  |  |

Revision history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 2026-09-07 | Draft | Initial draft - companion to BRD v1.0 |